## Slide 1: Androitroller
Providing a customizable controller experience to Android owners.
- MILESTONE TWO -
Tyler Kramer & Eric Noble

## Slide 2: Milestone 2 Goals: Visual Upgrade
Determine Required Graphic Items and Coordinate their Creation
Determined need for icon, and two custom button sets.
Creation of Graphic Items
Icon and button sets created.
Implementation of New, Custom Graphics
Graphic items fully implemented into existing project.

## Slide 3: Progress this Week
Icon – As part of the graphics ‘overhaul’ Androitroller has a new, custom icon.

## Slide 4: Progress this Week
Custom Button Sets – As part of the graphics ‘overhaul’ Androitroller has a two new button sets.
A default set:
A tranlucent set:

## Slide 5: Current State of the Project
Androitroller is capable of all basic functionality
  Ability to define custom key mappings
  Ability to create multiple, custom configurations
  Ability to interact with the PC via server
Custom graphics created and implemented
  Icon and default button set enhance look-and-feel
  Translucent button set will allow users to upload custom background and overlay buttons

## Slide 6: Problems Encountered and Solutions
Inclusion of mdpi, hdpi, xhdpi, xxhdpi resources
  Graphics must be included in various sizes to keep graphics crisp or adjust graphics for various resolutions.
  Solution:
    mdpi = 1.0 x mdpi
    hdpi = 1.5 x mdpi
    xhdpi = 2.0 x mdpi
    xxhdpi = 3.0 x mdpi
Naming Conventions with Graphics
  Improperly named graphics can lead to visual errors
  Solution:
  Graphics should have consistent, lowercase naming conventions.

## Slide 7: Persisting Problems
Strange, Black Rectangles on Translucent Image Resources
  Occurs only on physical test device, not emulator
  Could be device-specific or possibly have something to do with memory and poorly-handled image translucency
  This issue requires further testing.

## Slide 8: Milestone 3 Goals: Customization Upgrade
Allow users to move buttons
Moveable buttons will enhance customization options and allow users to create an interface mimicking existing controllers
Allow users to upload custom background
The ability to upload a custom background will enable users to overlay translucent buttons atop it and simulate an existing controller