## Slide 1: Androitroller
Providing a customizable controller experience to Android owners.
- MILESTONE Three -
Tyler Kramer & Eric Noble

## Slide 2: Milestone 3 Goals: Customization Upgrade
Allow users to move buttons
Moveable buttons will enhance customization options and allow users to create an interface mimicking existing controllers
Allow users to upload custom background
The ability to upload a custom background will enable users to overlay translucent buttons atop it and simulate an existing controller

## Slide 3: Progress this Week
Modifiable Background – Background of application can now be changed to an image in the user’s gallery.
Moveable Buttons– Buttons can now be moved as desired by user with the exception of function buttons.

## Slide 4: Current State of the Project
Androitroller is capable of all basic functionality
Custom graphics created and implemented
Additional Customization options are now present
  User can upload a custom background
  User can modify location of buttons on screen

## Slide 5: Milestone 4 Goals: Testing and Documentation
Additional Customization Options
Exclude undesired buttons.
Exhaustive testing
Ensure program operates effectively on multiple devices.
Review Documentation
Ensure documentation is present and understandable.
Create Project Document and Video
Create document outlining use and limitations of application with images. Create video for application.

## Slide 6: Problems Encountered and Solutions
Strange, Black Rectangles on Translucent Image Resources
  Strange black rectangles appeared between function keys on devices, not emulator.
  Solution:
    The black rectangles were actually spacers for a linear layout that didn’t render correctly.
    Removal of the spacers solved the issue.

## Slide 7: Persisting Problems
Function keys are not yet moveable
  The Linear Layout used is providing some difficulty when moving function keys.
  The implementation of moveable function keys may require a different layout scheme.
  We will tack this on to Work Package #4 as it is a desirable feature.